# HEC Data Warehouse

BRS and Physical Model Hierarchy

The next deliverable has two parts: the BRS first (page 1), then the physical PostgreSQL model of 13 dimensions and 9 fact tables (page 2). Development and implementation are decided after both parts are approved. Items marked "proposed" are drafts to confirm.

| Next deliverable |  |  |
| --- | --- | --- |
| 1. BRS | 2. PostgreSQL model | 3. Development |
| Stakeholders Business questions Final KPI definitions Data ownership Acceptance criteria | 13 dimension tables 9 fact tables | Decided after approval |

# Page 1: Business Requirements Specification (BRS)

- 1. Stakeholders

  - Sponsor and approvers: HEC leadership (approve the BRS)

  - Business users: policy makers and analysts (ask the questions)

  - Data providers: universities and HEC departments (supply source data)

  - Technical team: data engineer, DBA, BI developer (build and run it)

- 2. Business questions (proposed; confirm with users)

  - Enrollment: how many students are enrolled per university, program and year?

  - Outcomes: what share of admitted students graduate on time?

  - Support: how many scholarships are awarded, and to whom?

  - Faculty: what is the student-to-faculty ratio per university?

  - Research: how much research output does each university produce?

  - Funding: how is funding spread across universities, and how much per student?

- 3. Final KPI definitions (each KPI needs: name, formula, grain, source, owner)

  - Total enrollment = count of active students per university, program and year

  - Graduation rate = graduates in a year ÷ students admitted for that cohort

  - Student-to-faculty ratio = enrolled students ÷ full-time faculty

  - Scholarship coverage = students with a scholarship ÷ enrolled students

  - Funding per student = funding allocated ÷ enrolled students

  - Research output per faculty = publications ÷ full-time faculty

- 4. Data ownership

  - Data owner: the department accountable for each subject area (approves definitions)

  - Data steward: the person who fixes quality issues for that area

  - Source system and refresh frequency recorded for every data set

  - Rule: every KPI and every table has exactly one named owner

- 5. Acceptance criteria

  - Every KPI is defined, approved, and reproduced exactly from the warehouse

  - Warehouse totals match source totals within an agreed tolerance

  - No duplicate keys; mandatory fields are never empty

  - Dashboards load within the agreed time; access follows role rules

  - Stakeholders sign the BRS before development starts

# Page 2: Physical PostgreSQL model (13 dimensions, 9 fact tables)

| Physical PostgreSQL model |  |  |  |
| --- | --- | --- | --- |
| Model standards | Dimensions (13) | Fact tables (9) | Delivery |
| Schema dw snake_case names Surrogate keys SCD Type 2 columns Foreign key indexes | Time and place (2) Institution (2) Academic (3) People (3) Money, research (3) | Students (3) Aid and fees (2) Faculty, research (2) Funding, quality (2) | Write the DDL Indexes Data dictionary Check against KPIs Decide development |

- 1. Model standards

  - Schema dw; tables in snake_case with dim_ and fact_ prefixes

  - Dimensions: surrogate key bigint generated always as identity, plus the business key

  - SCD Type 2 columns where history matters: valid_from, valid_to, is_current

  - Facts: foreign keys to dimensions, numeric measures, and a defined grain

  - Indexes on every foreign key; partition large facts by date if needed

- 2. Dimensions (13, proposed)

  - Time and place: dim_date, dim_location

  - Institution: dim_university, dim_accreditation_status

  - Academic: dim_program, dim_discipline, dim_degree_level

  - People: dim_student, dim_faculty_member, dim_gender

  - Money and research: dim_scholarship, dim_funding_source, dim_research_project

- 3. Fact tables (9, proposed)

  - Students: fact_admission, fact_enrollment, fact_graduation

  - Support and fees: fact_scholarship_award, fact_fee_collection

  - Faculty and research: fact_faculty_headcount, fact_research_output

  - Funding and quality: fact_funding_allocation, fact_accreditation_review

- 4. Delivery of the model

  - Write the DDL: create table with primary keys, foreign keys, constraints

  - Create indexes and a data dictionary for every table and column

  - Check the model against each KPI in the BRS

  - Then decide development and implementation (ETL, tests, dashboards)

# Tools to use

| Purpose | Tool |
| --- | --- |
| Database / warehouse | PostgreSQL (schema dw), pgAdmin |
| ETL / data loading | Python (Pandas), SQL |
| Scheduling (optional) | Apache Airflow or a scheduled script |
| Diagrams (DFD, ER) | draw.io, dbdiagram.io |
| Dashboards and BI | Power BI |
| Version control | Git and GitHub |
| Testing and data quality | SQL checks, pytest |
| Documentation | Microsoft Word, Google Docs |